**Project Planning Phase Sprint Delivery Plan**

|  |  |
| --- | --- |
| Date | 09 November 2022 |
| Team ID | PNT2022TMID26825 |
| Project Name | Real-Time River Water Quality Monitoring and Control System |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | M.Chandru |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Bipin Kumar |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Suman Kumar |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Karthick M |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by Entering email & password | 1 | High | Tamil Elakkiyan D |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 17 Oct 2022 | 22 Oct 2022 | 20 | 22 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 23 Oct 2022 | 28 Oct 2022 | 30 | 28 Oct 2022 |
| Sprint-3 | 20 | 6 Days | 29 Oct 2022 | 03 Nov 2022 | 49 | 03 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 04 Nov 2022 | 09 Nov 2022 | 50 | 09 Nov 2022 |

**Velocity:**



**Burndown Chart:** .

